**Schedule Management Plan**

**R.A.D.U - REQUIREMENTS AND DESIGN UTILITY**

**NTT Data Romania S.A.**

**19-21, Constanta Street,**

**400158 Cluj Napoca**

**2019**

**Table of Contents**

[1 Introduction 3](#_Toc6072635)

[2 Schedule Management Approach 4](#_Toc6072636)

[3 Schedule Change 5](#_Toc6072637)

[4 Sponsor Acceptance 6](#_Toc6072638)

# Introduction

The project schedule is the roadmap for how the project will be executed. Schedules are an important part of any project as they provide the project team, sponsor, and stakeholders a picture of the project’s status at any given time. The purpose of the schedule management plan is to define the approach the project team will use in creating the project schedule. This plan also includes how the team will monitor the project schedule and manage changes after the baseline schedule has been approved. This includes identifying, analysing, documenting, prioritizing, approving or rejecting, and publishing all schedule-related changes.

# Schedule Management Approach

Project schedules will be created using Microsoft Excel starting with the deliverables identified in the project’s Work Breakdown Structure (WBS). Activity definition will identify the specific work packages which must be performed to complete each deliverable. Activity sequencing will be used to determine the order of work packages and assign relationships between project activities. Activity duration estimating will be used to calculate the number of work periods required to complete work packages. Resource estimating will be used to assign resources to work packages in order to complete schedule development.

Once a preliminary schedule has been developed, it will be reviewed by the project team and any resources tentatively assigned to project tasks. The project team and resources must agree to the proposed work package assignments, durations, and schedule. Once this is achieved the project sponsor will review and approve the schedule and it will then be baselined.

The following will be designates as milestones for the project schedule:

* Completion of scope statement and WBS/WBS Dictionary
* Baselined project schedule
* Approval of final project budget
* Project kick-off
* Approval of roles and responsibilities
* Requirements definition approval
* Project implementation
* Acceptance of final deliverables

Roles and responsibilities for schedule development are as follows:

The project manager will be responsible for facilitating work package definition, sequencing, and estimating duration and resources with the project team.

The project manager will also create the project schedule using Microsoft Excel and validate the schedule with the project team, stakeholders, and the project sponsor.

The project manager will obtain schedule approval from the project sponsor and baseline the schedule.

The project team is responsible for participating in work package definition, sequencing, and duration and resource estimating. The project team will also review and validate the proposed schedule and perform assigned activities once the schedule is approved.

The project sponsor will participate in reviews of the proposed schedule and approve the final schedule before it is baselined.

The project stakeholders will participate in reviews of the proposed schedule and assist in its validation.

# Schedule Change

If any member of the project team determines that a change to the schedule is necessary, the project manager and team will meet to review and evaluate the change. The project manager and project team must determine which tasks will be impacted, variance as a result of the potential change, and any alternatives or variance resolution activities they may employ to see how they would affect the scope, schedule, and resources.

# Sponsor Acceptance

Approved by the Project Sponsor:

Date:

Bogdan Cunita

Project Manager