**Change Request Register**

**R.A.D.U - REQUIREMENTS AND DESIGN UTILITY**

**NTT Data Romania S.A.**

**19-21, Constanta Street,**

**400158 Cluj Napoca**

**2019**

**Table of Contents**

[1 Introduction 3](#_Toc6074641)

[2 Change log: 4](#_Toc6074642)

# Introduction

The change log is a document that is used by the project team to log and track change requests throughout the life of the project.

# Change log:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Change No.** | **Change Type** | **Description of Change** | **Requestor** | **Date Submitted** | **Date Approved** | **Status** | **Comments** |
| **1.** | Functional | Picture will not be saved in the description tag of the Requirement. Instead it will be saved as a separate Requirement. | Herciu Bogdan | 18-07-19 | 18-07-19 |  |  |
| **2.** | Functional | Publish Button. As a first step, it will be implemented “Export to Excel File” | Herciu Bogdan | 18-07-19 | 18-07-19 |  | Export as PDF it will be implemented at the end of the project. |
| **3.** | Functional | Added new Requirement regarding “Baseline” and “Multiline” | Herciu Bogdan | 20-07-19 | 20-07-19 |  |  |
| **4.** | Functional | Added “Settings” Tab | Herciu Bogdan | 20-07-19 | 20-07-19 |  |  |
| **5.** | Functional | Display Picture Mechanism is changed. See requirements 100, 101, 102. | Cunita Bogdan | 25-07-19 | 25-07-19 |  |  |